CITY OF JANESVILLE

Special City Council Proceedings

June 29, 2021

The Janesville City Council met in special session on Tuesday, June 29, 2021 in the Council Chambers of City Hall at approximately 6:00 p.m. with Mayor Beenblossom in the Chair and Council Members Miller, McAllister, Conover, Robinson, and Stapleton present. Others present were Joe Elsinger, P.E. of MSA Professional Services, City Clerk Christa Kurtz, Alexis Thompson and Brian Dix of the Janesville Days/Ragbrai Committee, and John Schlimmer.

Motion by Council Member Robinson and seconded by Council Member Miller approving to adopt the agenda as presented. Motion carried.

Motion by Robinson and seconded by Stapleton approving amendment #1 to the Hardwood Estates Agreement with MSA Professional Services dated January 26, 2021 to include the construction phase as an additional scope of services provided. Roll Call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Nays – None. Motion carried.

7th Street Bridge Replacement Project: Preliminary plans will be presented at the next council meeting that Mr. Elsinger attends.

7th Street Lift Station Project: The SIM card for the dialer to the lift station is currently unavailable from AT&T. Abby Mouw of MSA professional Services has verified that everything is working as should with the exception of the dialer due to the absence of the SIM card. Mr. Elsinger stated the seeding could be better and that there are some weeds currently growing that the City will need to take care of or they will prevent the grass from growing. Ms. Mouw will do a walk through with Commissioner Robinson before the project can be considered completed.

Motion by McAllister and seconded by Conover approving the Substantial Completion Certificate. Roll Call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Nays – None. Motion carried.

Motion by Stapleton and seconded by Robinson approving Change Order #1 from Boomerang corporation, which reduced the cost of the 7th Street Lift Station total cost by $27,307.20 and also adjusts the contract date to June 30, 2021 due equipment delays. Roll Call Vote: Ayes – Stapleton, Robinson, Conover, McAllister, and Miller. Nays – None. Motion carried.

Motion by Robinson and seconded by Miller approving Boomerang Corporation’s Payment Application #8 in the amount of $28,921.76. Roll Call Vote: Ayes – Stapleton, Robinson, Conover, McAllister, and Miller. Nays – None. Motion carried.

WWTP 2021; MSA personnel has met on site with Boomerang to look at valves that are needing replaced. A notice to proceed has not been scheduled at this time. Once the quote for the valves is received it will be passed on to City personnel and the project will proceed from there.

Safe Routes to School: City personnel will be working with INRCOG regarding safe routes to school.

Motion by McAllister and seconded by Miller to have Mr. Elsinger draft a cost estimate for a looped trail as discussed. Roll Call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Nays – None. Motion carried.

Mr. Elsinger exited the meeting at 6:38 p.m.

Motion by McAllister and seconded by Conover approving the requested street closures from the Janesville Days/Ragbrai Committee as follows: Main St. from 1st St. to 4th St. from Wednesday to Saturday as needed, 4th St. to 7th St. and 7th St. from Marquis to Pine St. from 9:00 a.m. to 6:00 p.m. or as needed for Ragbrai and also allowing temporary signage to direct bikers toward the Main St events. Motion carried.

Motion by Miller and seconded by McAllister allowing the Janesville Days/Ragbrai Committee to utilize City water and electricity for both events. Motion carried.

Motion by McAllister and seconded by Conover allowing the Janesville Days/Ragbrai committee the use of City owned land North and South of 319 Main St for both events. Motion carried.

Brian Dix and Alexis Thompson exited the meeting at 7:04 p.m.

Motion by McAllister and seconded by Miller approving the contracting of two (2) additional police officers for the Janesville Days/Ragbrai events as needed at a rate of $20.00 per hour. Motion carried.

Resolved by McAllister and seconded by Miller approving Resolution 1742-21- A RESOLUTION SETTING THE SALARY FOR OFFICER TAYLOR CROSS TO $24.50 PER HOUR EFFECTIVE THE START OF THE FIRST PAYROLL FOR FISCAL YEAR 2021/22. Roll Call Vote: Ayes- Miller, McAllister, Conover, Robinson, and Stapleton. Nays – None. Resolution approved and adopted this 29th day of June 2021.

ATTEST:_______________________________  MAYOR: ________________________________

Motion by McAllister and seconded by Miller approving the hiring committee’s recommendation to hire Jared Coyle, pending results of the post offer drug screen and MMPI test, as a full-time police officer with a starting wage of $18.64 per hour, and upon successful completion of the Police Academy a rate increase to $20.22 per hour. Following the completion of the Police Academy a six-month probationary period is to be completed whereupon a satisfactory review will result in an increase in wage to $21.94 per hour. Motion carried.

Motion by Miller and seconded by McAllister directing City Clerk Kurtz to draft a contract for training and reimbursement between the City of Janesville and Jared Coyle. Roll Call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Nays – None. Motion carried.

Motion by McAllister and seconded by Miller to accept sealed bids with a deadline of July 12, 2021 at 4:00 p.m. for two desks which were previously utilized in the Police Department Office. Motion carried.

Motion by McAllister and seconded by Stapleton to approve the Hiscox quote for cyber insurance in the amount of $1989 and also approve the transfer of AOR from PDCM to The Accel Group. Motion carried.

Motion by McAllister and seconded by Conover approving the purchase of a 2021 72” zero radius lawn mower from P&K Midwest in the amount of $13,900. The cost will be divided amongst Parks ($550), Streets ($4450), Water ($4450), and Sewer ($4450). Roll Call Vote: Ayes – Stapleton, Robinson, Conover, McAllister, and Miller. Nays – None. Motion carried.

Motion by McAllister and seconded by Robinson approving to adjourn. Motion carried. Meeting closed at 7:33 p.m.

ATTEST:_______________________________  MAYOR: ________________________________